MCNAV Software Development Plan (SDP)

Team MCNAV

| Carnegie Mellon University | SDP | Rev: 1.0 |
| --- | --- | --- |
| 17614 – Engineering Software Intensive Systems Carnegie Mellon University Summer ‘05 |
| DUE DATE: | 15 July, 2005 |
| TITLE: | DARPA Lunar Grand Challenge 2005 – MCNAV001 |
| AUTHOR(s): | Team MCNAV | DATE: | 29 July, 2005 |
| ABSTRACT: | This document describes the plan for the development of the software required for the MCNAV system, a competitor in the DARPA Lunar Grand Challenge 2005. The plan focuses on use/maintenance of COTS software, development and integration of new software, and maintenance of software. after launch. |

Revision History

| Rev | Date | C. No. | Author | Change Comment |
| --- | --- | --- | --- | --- |
| V0 | 07-05-2005 | 1 | O. Sanchez | *Created* template, Guislaine, Gurmit and Gary’s comments incorporated |
| V1 | 07-11-2005 | 1 | O. Sanchez | *Modified* organisation, and WBS with Sam’s comments *Complete* section 8, 9 and 10 |
| V2 | 07-15-2005 | 1 | O. Sanchez, C. Wang, G. Hernandez | *Added* Software packages & acquisition strategies Incomplete) *Added* Pre-launch maintenance strategy *Remove* Estimates + Reporting sections |
| V3 | 07-16-2005 | 1 | O. Sanchez, C. Wang | *Added* Iterations contents *Added” post-launch maintenance strategy |
| V3 | 07-17-2005 | 1 | G. Hernandez | *Added” Navigation capabilities |
| V4 | 07-19-2005 | 1 | G. Lotey | Added SN&AS + comments |
| V5 | 07-23-3005 | 1 | O. Sanchez | *Updated* to harmonize to OCD, Requirements and Architecture artefacts. *Added* COTS-based approach |
| V6 | 07-25-2005 | 1 | G. Hernandez, O. Sanchez | Formatted to fit 10 pages *Updated* with latest Comments from Sam |
| V1.0 | 07-29-2005 | 1 | McNav001 Team | *Updated* Maintenance approach HARMONIZATION VERIFIED |

# Document Overview

## Purpose

The Software Development Plan (SDP) describes a developer's plans for conducting a software development effort. It includes new development, modification, reuse, reengineering, maintenance, and all other activities resulting in software products.

This document provides the acquirer insight into, and a tool for monitoring, the processes to be followed for software development, the methods to be used, the approach to be followed for each activity, and project schedules, organization, and resources.

## Definitions

#### Table 1 – MCNAV001 Terms and Acronyms

| Acronym | Translation | Definition |
| --- | --- | --- |
| DARPA |  | Defense Advanced Research Projects Agency |
| MBARS |  | Moon Based Autonomous Robot System |
| MCNAV |  | Moon CircumNavigating Autonomous Vehicle |

## References

Table 2 – References for Software Development Plan

| ID | Reference |
| --- | --- |
|  | Lunar Grand Challenge Requirements 06/12/05 |

# Software Development High-level Schedule

| Date | Deliverable | Responsible |
| --- | --- | --- |
| 22nd July 2005 | High-level Design (System Architecture) | Changsun Song |
| TBD | 1st Iteration Detailed Design (x 4) | MCNAV001 Team |
| TBD | 1st Iteration Unit Testing (x 4) | MCNAV001 Team |
| TBD | 1st Iteration System Integration & Testing | MCNAV001 Team |
| TBD | 2nd Iteration Detailed Design (x 4) | MCNAV001 Team |
| TBD | 2nd Iteration Unit Testing (x 4) | MCNAV001 Team |
| TBD | 2nd Iteration System Integration & Testing | MCNAV001 Team |
| TBD | 3rd Iteration Detailed Design (x 4) | MCNAV001 Team |
| TBD | 3rd Iteration Unit Testing (x 4) | MCNAV001 Team |
| TBD | 3rd Iteration System Integration & Testing | MCNAV001 Team |
| TBD | 4th Iteration Detailed Design (x 4) | MCNAV001 Team |
| TBD | 4th Iteration Unit Testing (x 4) | MCNAV001 Team |
| TBD | 4th Iteration System Integration & Testing | MCNAV001 Team |
| TBD | Bug-fixing | MCNAV001 Team |
| TBD | Final System Integration & Testing | MCNAV001 Team |
| TBD | Qualification Test | MCNAV001 Team |
| TBD | Launch & final deployment (race day) | MCNAV001 Team |

# Software Development Approach

## Lifecycle

An iterative incremental development approach is adopted.

The iteration process is composed of a complete development lifecycle; and includes detailed design, unit, and integration testing. During each iteration increment, the system capabilities are increased.  The final iteration (the forth) consists of the integration testing of the overall system to ensure all system capabilities are properly addressed.

## Integration Approach

Each iteration process consists of an integration activity. All sub-systems are integrated together and tested as a system as a final step in the particular iteration process.  The integration is therefore incrementally performed. Before an iteration process is performed, all sub-systems are unit tested to reduce the probability of integration problems due to internal sub-systems defects.

## COTS –Based Approach for MCNAV001

Due to the number of COTS components required to fulfil the software requirements of the system, a non-traditional approach shall be taken.

The following are the main issues identified for the development of the system using COTS components:

- The marketplace, not MCNAV001’s needs, drives COTS component development and evolution;

- COTS components and the marketplace undergo frequent, almost continuous change;

- Frequency and context of COTS component releases are determined at the discretion of the vendor(s);

- COTS components are built based on unique architectural assumptions and are not constructed using a universal or consistent architectural paradigm;

- There is in some cases limited visibility into COTS component internals and behaviour;

- COTS component assumptions about end-user processes may not match those of the MCNAV0001 team;

- COTS components often have unsuspected dependencies on other COTS components.

- To ensure effective and efficient utilization and deployment of the COTS components, the COTS vendor(s) would have to “become” part of the MCNAV001 team.

The development approach addresses four key sources of information: (1) the marketplace, (2) the stakeholder needs (or racer requirements), (3) the architectural design and (4) the risks.

Approach for MCNAV001 (a COTS-Based Systems)

The approach is based on the Evolutionary Process for Integrating COTS-Based Systems (EPIC) developed at the SEI. This iterative approach ensures the following activities are conducted for  each iteration:

- Plan. This activity happens at two levels. One maintains the overall plan for the project and the other develops a fine-grained plan for each individual iteration.

- Gather & Refine. These activities produce harmonized artefacts that represent the current agreed-upon state of the solution and include all of the known data and previously accepted compromises necessary to meet the iteration objectives.

- Assemble. An essential activity in every iteration is the effort to assemble one or more Executable Representations (e.g. a prototype) of the current agreed-upon state of the solution.

- Assess. The assess activities review the iteration to determine whether or not the iteration’s objectives were achieved.

Within each iteration the following phases are conducted in order to address the risk derived from the use of the COTS components:

- Inception phase: The focus here is on gathering information from each of the four key sources and capturing that information in the form of project artefacts. Most of these artefacts are just started at this stage but will be expanded across later phases.

The artefacts to release at this phase include:

  - A high-level understanding of the end-user needs, expectations, and constraints

  - A market survey to understand the makeup, motivations, and components available in the relevant market segment(s)

  - The constraints imposed by previous solutions, available technology, and components as well as applicable standards, external interfaces, and any existing systems with which the solution must interact

  - The cost and schedule targets for the project, available procurement vehicles for needed components and services, impediments to end-user business process change, and risk

- Elaboration phase: Here the basic activities are the same as those in the Inception Phase, but the level of detail is deeper and the level of resource commitment is significantly higher. The focus of the Elaboration Phase is on in-depth hands-on experiments with the candidate solutions by end users and engineers. This phase starts the preparation of the end-user business environment of the target organizations to facilitate the initial fielding of the solution.

When the candidate solutions are sufficiently understood, one solution is selected that will become the basis for the Construction Phase.

- Construction phase: The focus here is on preparation of a production-quality release of the selected solution approved suitable for fielding. Any custom components needed are developed during this phase. It also includes preparation of necessary support materials, such as installation instructions, version descriptions, user and operator manuals, and other user and installation site support required.

This phase continues the preparation of the end-user business environment of the target organizations to facilitate the initial fielding of the solution. 
Unanticipated changes may occur in requirements, components, and the architecture and design. In particular, because of the volatile nature of the marketplace, new versions of the selected components will require detailed investigation as suppliers add, change or remove functionality.

This phase ends with the Unit Test of the constructed components. This allows stakeholders to verify that a production-quality release of the solution is ready for fielding to at least a subset of the operational users as an initial fielding or alpha test.

- Transition phase. This phase is focused on moving the solution to the user community. The Transition Phase begins with an initial fielding, or beta test of the solution developed in the Construction Phase.

This phase encompasses continued support for the solution. The Transition Phase ends when the solution is retired and replaced by a new solution. (Note that as a consequence of this, the activities of these phase overlaps with other from subsequent iterations)

## Software Needs and Acquisition Strategy

Power Sub-system

- Power Distribution Controller: This has to be developed “in house” as no COTS alternative is available.

- Ambient (Temperature) Controller: The ambient controller is available as COTS from http://www.watlow.com/products/software/watconnect.cfm

- Emergency (STOP) Manager: This has to be developed “in house” as no COTS alternative available.

Navigation Sub-system

- Map Data Repository: Re-use CMU RED Team packages & algorithms

- Path Calculation Package: Re-use CMU RED Team packages & algorithms

- Real-time Path Calculation Package: Re-use CMU RED Team packages & algorithms

- Obstacle Detection Package: Re-use CMU RED Team packages & algorithms

Sensing Sub-system

- Power Constraints Manager and its interface to Power Distribution Controller: This has to be developed “in house” as no COTS alternative is available.

- LADAR Sensing and Controller Package: Re-use CMU RED Team packages & algorithms

- FLIR Sensor and Controller Package: Re-use CMU RED Team packages & algorithms

- Object Detection Package: Re-use CMU RED Team packages & algorithms

Mobility/locomotion Sub-system

- Direction Controller and its interface to Wheel Motor Interface:

Acquisition strategy: TBD

- Velocity Controller and its interface to Brake Interface, Direction Controller and its interface:

Acquisition strategy: TBD

- Power Constraints Manager and its interface to Power distribution controller:

Acquisition strategy: TBD

## COTS-Based model and the COTS solution selection approach

This is how the development approach (the Iterations and the associated phases) maps to the selection of the COTS solution for the different subsystems.

These selections follow a standard Decision Analysis and Resolution (DAR) approach based on the one described by the CMMI framework as follows:

- The objectives for the COTS component are defined;

- The evaluation criteria for selection is identified;

- The specification of different alternatives is performed;

- A selection method is specified;

- The identified alternatives are evaluated against the identified evaluation criteria;

- And the selection of the best alternative is performed.

Here is how the mapping looks like:

# Work Breakdown Structure (WBS)

| WBS element | Description |
| --- | --- |
| System Definition (& Pre-Planning) – Software Requirements | System Requirements System Architecture Reliability Analysis Software Development Plan System Test Plan |
| Requirement Change Management | Monitor changes to requirements (from both directions: customer and development feasibility) Maintenance of the requirements traceability |
| Software Project Management | Schedule management Resources (staff and software) management Testing management |
| 1st Iteration – Basic Capabilities |
| This iteration includes the four phases of the development (Inception, Elaboration, Construction and Transition) for the sub-systems required to address the basic system capabilities. The requirements to be addressed are: REQ-MB-1, REQ-PG-1, REQ-PG-4, REQ-ES-1, REQ-ES-2, REQ-CPU-1, REQ-NV-0, REQ-NV-4.1, REQ-NV-7 and REQ-NV-13. Please visit the Capability Requirements and Qualification Method document for details. |
| 2nd Iteration – Standard (isolated) Capabilities |
| This iteration also includes the four phases of the development (Inception, Elaboration, Construction and Transition) this time however for the advanced capabilities of the system. The requirements to be addressed are: REQ-MB-2, REQ-MB-3, REQ-PG-2., REQ-PG-3, REQ-NV-0, REQ-NV-5, REQ-NV-4.2, REQ-NV-4.3 and REQ-NV-12. Please visit the Capability Requirements and Qualification Method document for details. |
| 3rd Iteration – Advanced (integrated) Capabilities |
| This iteration includes the four phases of the development (Inception, Elaboration, Construction and Transition) this time to ensure the critical sub-systems starts integration (e.g. Mobility/locomotion integration with Power Distribution Management) The requirements to be addressed are: REQ-PG-5, REQ-ES-3, REQ-ES-4, REQ-ES-5, REQ-CPU-2, REQ-NV-0, REQ-NV-5, REQ-NV-4.5, REQ-NV-15 and REQ-NV-16. Please visit the Capability Requirements and Qualification Method document for details. |
| 4th Iteration – Final Integration |
| This iteration includes Construction and Transition phases applied to the overall system. Main objective is to integrate all the subsystems and achieve all the expected system capabilities |
| Final System Integration & Testing | Simulation of the qualification test |
| Release & Deployment | Qualification Test Launch & final deployment (race day) |

# Software Development Critical Dependencies

| Item | Expected delivery date at the latest | Name of the person responsible for the item |
| --- | --- | --- |
| Hardware | Critical dependencies associated to the HW availability for testing and deployment shall be included once planning activities are conducted for such elements of the system (this plan addresses only software components) | McNAV team. |
| COTS releases | Critical dependencies associated to the release of selected COTS components shall be monitored once the selection procedures are conducted. | McNAV team. |

# Software Development Team Organisation

| Team / Role | Responsibilities |
| --- | --- |
| Customer representative | Express needs Approve requirements Accept product |
| System Configuration Control Board (CCB) | Approve SW system baselines Manage changes to software system baselines Authorize the release of products from the software baseline library |
| Power Management Sub-team | Identify (elicit and gather) software requirements for the subsystem Develop/acquire software components for the subsystem Accept software components (via unit or acceptance testing) for the subsystem |
| Mobility Control Sub-team | (as above but for different sub-system) |
| Environment Sensing Sub-team | (as above but for different sub-system) |
| Navigation Sub-team | (as above but for different sub-system) |
| System Integration & Testing Sub-team | Identify and conduct integration activities Define integration testing strategies Conduct integration testing activities Release software products |
| QA | Review (this plan and other major deliverables) Do project audits where indicated |
| SCM Sub-team | Perform SCM baseline audits as identified Provide SCM support to the project |

# Software Maintenance

There are two main components of the overall system, which can be upgraded with new versions of software elements as follows:

- The racer travelling to the moon (and all its sub-systems);

- The parts of the system staying on earth (e.g. the navigation path pre-planning support components).

All these components however can only be upgraded before the race starts.

The following late clarification/change to the system requirements has not been integrated to this strategy: Software upgrades to the racer can be performed even when the racer is on the moon.

Meaning that (for instance) if the system fails checking its instruments just before the race (e.g. a sensor may get damaged during the voyage) the software in the racer could be upgraded to follow a different behaviour approach (e.g. a different navigation algorithm)

This issue remains open for further analysis to later stages of the project.

## Maintenance pre-launch (before leaving earth)

To support software changes required pre-launch, and reduce the need for re-testing of the complete system, following features shall be offered:

- All software components shall be upgradeable from an external source (An Ethernet connection)

- All software packages shall offer auto-safety-check mechanisms.  These validation mechanisms will validate hardware and other pre-conditions required for the software package to perform properly.

- A test-ware to perform readiness check shall be loaded together with the software package in order to validate the new version of the software and avoid regression of the basic and critical capabilities of the system.  (See Test Plan for further details)

The software component and main data elements shall be upgraded in case the path needs to be re-calculated as the conditions of the terrain have considerably changed between the last update and the few hours prior to the launch;

The software components however will not be upgraded in any of the following cases, due to the risks derived from the impossibility to re-execute extensive production testing activities using the new versions of the software:

  - Minor defects are detected;

  - New features or improved algorithms are available for software components but the level of quality is known or inferior to the current artefacts;

  - Minor modifications/updates to the moon terrain/map data is available.

All upgrades to the software elements shall be performed allowing self-checking tasks and minimum regression testing activities to be conducted.

## Maintenance post-launch (on the moon but before race)

To be defined. (Find relevant information above)

# Footnotes

Evolutionary Process for Integrating COTS-Based Systems (EPIC): An Overview July 2002 C. Albert and L. Brownsword, http://www.sei.cmu.edu/pub/documents/02.reports/pdf/02tr009.pdf