MCNAV

Project Risks Analysis & Mitigation (PRAM)

Team MCNAV

| Carnegie Mellon University. |  | 12121212 |  | Rev: 0.1 |
| --- | --- | --- | --- | --- |
| 17614 - Engineering Software Intensive Systems Carnegie Mellon University Summer ‘05 |  |  |  |  |
| DUE DATE: | 01 July, 2005 |  |  |  |
| TITLE: | DARPA Lunar Grand Challenge 2005 - MBARS |  |  |  |
| AUTHOR(s): | Team MCNAV | DATE: | 08 July, 2005 |  |
| REVIEWED BY | Team MCNAV | DATE: |  |  |
| APPROVED BY: | Team MCNAV | DATE: |  |  |
| ABSTRACT: | This document lists identified project risks that could jeopardize the mission of the MCNAV001, a competitor in the DARPA Lunar Grand Challenge. Also included are risk analysis, mitigation, and risk database management strategies by the McNAV team. |  |  |  |

### Revision History

| Rev | Date | Control # | DocBoss | Change Comment |
| --- | --- | --- | --- | --- |
| V0.1 | 06-30-2005 | 1112 | Gurmit Lotey | Create the template |
| V0.2 | 07-01-2005 | 1112 | Gurmit Lotey | Template Reviewed By GCA & CW |
| V0.3 | 07-13-2005 | 1112 | Gurmit Lotey | Spreadsheet inserted – Team feedback |
| V1.0 | 07-16-2005 | 1112 | Gurmit Lotey | Draft – Updated Team feedback |
| V1.1 | 07-22-2005 | 1112 | Gurmit Lotey | Separated Spreadsheet Link provided. Implemented DCR by Sam/GHC/GCA |
| V1.2 | 07-28-2005 | 1112 | Gurmit Lotey | CW/GCA/GSL Updates; Top Ten Risks Update for Wk 20050725 |

Table of Contents

1.	Introduction	1

1.1	Definitions	1

1.2	References	1

2.	McNAV Risk Management Considerations	2

2.1	Seven Principles of Risk Management	2

2.2	Functions of Risk Management	2

2.3	Risk Information Logging	2

2.4	Risk Classification	3

3.	Continuous Project Risk Management	4

3.1	Managing Top Ten Project Risks	4

3.2	McNAV Project Risk Management Details	4

# Introduction

The purpose of the Project Risks and Mitigation Strategies Document is to provide insights for supporting informed decision making during the development of the MCNAV001 project by identifying the risks impacting the completion of the project, and proposing appropriate response strategies that, when implemented will mitigate those risks.

## Definitions

Table 1 – MBARS Terms and Acronyms

| Acronym | Translation | Definition |
| --- | --- | --- |
| DARPA |  | Defense Advanced Research Projects Agency |
| MBARS |  | Moon Based Autonomous Robot System |
| MCNAV |  | Moon Circum-Navigating Autonomous Vehicle |
| OCD |  | Operational Concept Document |
| E-Stop |  | Wireless Emergency Stop Units |
| PRAM |  | Project Risk And Mitigation |
| CMT |  | Configuration Management Tracking |
| RMP |  | Risk Management Plan |
| DCR |  | Document Change Request |

## References

 Reference documents are listed in the footnote section below.

# McNAV Risk Management Considerations

This section briefly describes the Project Risk Management methods and techniques that McNAV Team have deployed to identify potential project risks, derive analytical responses and therefore avoid uncertain results and losses

## Seven Principles of Risk Management

The Team has considered seven (7) Risk Management Principles (RMP) outlined in SEI’s Improving Acquisition Practices web page on Risk Management including Global Perspective, Forward-looking View, Open Communication, Integrated Management, Continuous Process, Shared Product View, and Teamwork.

## Functions of Risk Management

Effective Project Risk Management requires that each identified risk, to the successful completion of the project at hand, must progress through a Risk Assessment Process (RAP) which is composed of the six (6) Risk Management Functions (RMF) that include Risk Identification (in a specific and consistent format), Analysis (risk probability, impact/severity, and timeframe – a process of transforming risk statement into decision forming information), Planning (risk mitigation approach), Tracking (data compilation and analysis), Controlling (Configuration Management), and Communicating (document process and decisions). In order to ensure that risks are completely addressed, the RMF process must be deployed iteratively and hence the notion of Continuous Risk Management  (CRM) throughout the various phases of project development.

An identified risk must be expressed clearly, concisely and informatively in order for it to be understood by the project stakeholders. SEI and NASA suggest that such a risk statement must compose of a description of the current cause of concern or condition that may lead to the loss and a context portion describing the loss itself or consequence. The McNAV Team shall document the identified risks in the format structured by NASA for consistency, as follows:

[given the <condition> there is a possibility that <consequence> will occur]

## Risk Information Logging

The identified risks shall be logged into a spreadsheet database using the criteria outlined in the following form. This shall provide a consistent basis for understanding the project risks, performing proper analysis, deriving effective mitigation strategies, and serve as an adequate tool for communication amongst team members.

| McNAV – Project Risk Analysis & Mitigation (PRAM) Information & Control - gsl |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CM Tracking Risk ID #: PRAM-XX |  |  |  | Date: 06/25/05 |  | Identified By: McNAV Team |  |  |  |  |
| Statement of Risk: Given the <condition>, there is a possibility that <consequence> will occur. |  |  |  |  |  |  |  |  |  |  |
| Context: What, When, Where, How, and Why of the risk describing the circumstances, contributing factors, and related issues |  |  |  |  |  |  |  |  |  |  |
| Group: M | Consequence: M |  | Impact: M |  | Priority: M |  | Severity: M | Probability: M |  | Timeframe: M |
| Mitigation Strategy: To mitigate this risk, the MCNAV Team shall implement the following: - Action Items – a series of discrete tasks to mitigate the risk - xxxx - xxxxx - Task Plan – a formal, large-in-scope, and well-documented plan. - McNAV Team shall not conduct this portion at the moment due to time constraints. |  |  |  |  |  |  |  |  |  |  |
| Contingency and Action Trigger: - Action Items – a series of discrete tasks to mitigate the risk |  |  |  |  |  |  |  |  |  |  |
| Status: |  |  |  |  |  |  |  |  | Status Date: 88/88/88 |  |
| Approval: |  | Closing Rationale: |  |  |  |  |  |  | Closing Date: 88/88/88 |  |

## Risk Classification

Risks Classification for analysis and mitigation shall follow the following scheme:

| McNAV – Project Risk Classification & Analysis - gsl |  |
| --- | --- |
| Group | Safety, Program, Funding, Resources |
| Consequence | Cost, Schedule, Performance, Quality |
| Impact | {H} Catastrophic, {M} Critical, {L} Marginal |
| Priority | High, Medium, Low |
| Severity | Critical, Serious, Moderate, Minor |
| Probability | High {> 70%}, Medium {30% < x < 70%}, Low {< 30%} |
| Timeframe | Near-term, Medium-term, Long-term |

# Continuous Project Risk Management

This section lists the major operational risks for the McNAV001 project identified during system development by the McNAV team in the PRAM Database. It includes a list of identified risks, their assessment, mitigation strategies, and relevant risk management details. The analysis function of the RMP requires the prioritization of the most critical risks to be addressed.

## Managing Top Ten Project Risks

Based upon the project time constraint, the McNAV Team has decided to document and manage the Top Ten project risks in terms of their consequences to the successful completion of the race. These Top Ten risks are tabulated in the attached PRAM Database below in order of priority. The priority order of the risks is arrived at through risk analysis and team consensus.

## McNAV – PRAM Database & Details

Individual project risk management details are presented in the PRAM Database. Use the link below to view the PRAM Database.

    - [PRAM Database OverView]

    - [PRAM Database DetailView]

PS:

In case the above links do not work, please access the contents of the zipped file to open the PRAM database files.

http://cio.doe.gov/ITReform/sqse/download/sqas21_01.doc

http://www.uces.csulb.edu/SPIN/media/ppslide/Hefner's%20SPIN%20Presentation.ppt

http://sepo.spawar.navy.mil/Risk_Management_Process_Expert_Mode.doc

http://www.goldpractices.com/practices/frm/index.php

http://www.sei.cmu.edu/programs/sepm/risk/main.html

http://www.sei.cmu.edu/programs/sepm/risk/principles.html

http://cs.wwc.edu/~aabyan/Articles/PM.pdf

http://satc.gsfc.nasa.gov/support/ASM_FEB99/crm_at_nasa.html

http://satc.gsfc.nasa.gov/support/ASM_FEB99/crm_at_nasa.html