MCNAV Software Development Plan (SDP)

Team MCNAV

| Carnegie Mellon University | SDP | Rev: 0.3 |
| --- | --- | --- |
| 17614 – Engineering Software Intensive Systems Carnegie Mellon University Summer ‘05 |
| DUE DATE: | 15 July, 2005 |
| TITLE: | DARPA Lunar Grand Challenge 2005 – MBARS |
| AUTHOR(s): | Team MCNAV | DATE: | 16 July, 2005 |
| ABSTRACT: | This document describes the plan for the development of the software required for the MCNAV system, a competitor in the DARPA Lunar Grand Challenge 2005. The plan focuses on use/maintenance of COTS software, development and integration of new software, and maintenance of software after launch. |

Revision History

| Rev | Date | Control No. | Author | Change Comment |
| --- | --- | --- | --- | --- |
| V0 | 07-05-2005 | 1 | O. Sanchez | *Create* the template, Guislaine, Gurmit and Gary’s comments incorporated |
| V1 | 07-11-2005 | 1 | O. Sanchez | *Modify* the organisation, and the WBS with Sam’s comments *Complete* section 8, 9 and 10 |
| V2 | 07-15-2005 | 1 | O. Sanchez, C. Wang, G. Hernandez | *Add* Software packages & acquisition strategies Incomplete) *Add* Pre-launch maintenance strategy *Remove* Estimates + Reporting sections |
| V3 | 07-16-2005 | 1 | O. Sanchez, C. Wang | *Added* Iterations contents *Added” post-launch maintenance strategy |

# Document Overview

## Purpose

The Software Development Plan (SDP) describes a developer's plans for conducting a software development effort. It includes new development, modification, reuse, reengineering, maintenance, and all other activities resulting in software products.

This document provides the acquirer insight into, and a tool for monitoring, the processes to be followed for software development, the methods to be used, the approach to be followed for each activity, and project schedules, organization, and resources.

## Definitions

#### Table 1 – MBARS Terms and Acronyms

| Acronym | Translation | Definition |
| --- | --- | --- |
| DARPA |  | Defense Advanced Research Projects Agency |
| MBARS |  | Moon Based Autonomous Robot System |
| MCNAV |  | Moon CircumNavigating Autonomous Vehicle |

## References

Table 2 – References for Operational Concept Document

| ID | Reference |
| --- | --- |
|  | Lunar Grand Challenge Requirements 06/12/05 |

# Software Development High-level Schedule

| Date | Deliverable | Responsible |
| --- | --- | --- |
| 22nd July 2005 | High-level Design (System Architecture) | Changsun Song |
| TBD | 1st Iteration Detailed Design (x 4) | MBARS Team |
| TBD | 1st Iteration Unit Testing (x 4) | MBARS Team |
| TBD | 1st Iteration System Integration & Testing | MBARS Team |
| TBD | 2nd Iteration Detailed Design (x 4) | MBARS Team |
| TBD | 2nd Iteration Unit Testing (x 4) | MBARS Team |
| TBD | 2nd Iteration System Integration & Testing | MBARS Team |
| TBD | 3rd Iteration Detailed Design (x 4) | MBARS Team |
| TBD | 3rd Iteration Unit Testing (x 4) | MBARS Team |
| TBD | 3rd Iteration System Integration & Testing | MBARS Team |
| TBD | 4th Iteration Detailed Design (x 4) | MBARS Team |
| TBD | 4th Iteration Unit Testing (x 4) | MBARS Team |
| TBD | 4th Iteration System Integration & Testing | MBARS Team |
| TBD | Bug-fixing | MBARS Team |
| TBD | Final System Integration & Testing | MBARS Team |
| TBD | Qualification Test | MBARS Team |
| TBD | Launch & final deployment (race day) | MBARS Team |

# Software Development Approach

## Lifecycle

An iterative incremental development approach is adopted.

Each iteration is composed of a complete development lifecycle; it includes detailed design, unit and integration testing. At each iteration the capabilities are increased.  The final iteration (the forth) consists of all system capabilities.

## Integration Approach

Each development iteration consists of an integration activity. All the sib-systems are integrated and tested to guarantee no final integration is required. The integration is therefore incrementally performed. Before each integration is performed all sub-systems are unit tested to reduce the probability of integration problems due to internal subsystems defects.

# Work Breakdown Structure (WBS)

| WBS element | Description |
| --- | --- |
| System Definition – Software Requirements | System Requirements System Architecture Reliability Analysis Software Development Plan System Test Plan |
| Requirement Change Management | Monitor changes to requirements (from both directions: customer and development feasibility) Maintenance of the requirements traceability |
| Software Project Management | Schedule management Resources (staff and software) management Testing management |
| 1st Iteration – Basic Capabilities | REQ-MB-1 the mobility/locomotion shall be capable of changing the direction during the travel. REQ-PG-1 The power system shall supply necessary electrical power to maintain vehicle operation for the duration of the race REQ-PG-4 The power system shall supply at least 773.1 watts electricity as maximum peak power. (773.1 watts is estimated – refer to technical paper.doc) REQ-ES-1 The Environment Sensing (ES) system shall be capable of perceiving the surrounding environment in terms terrain elevation and obstacle detection REQ-ES-2 The ES system shall provide appropriate terrain elevation and obstacle detection information to the vehicle processing subsystem for qualifying the pre-planned route. REQ-CPU-1 The processing system shall monitor and control power distribution to guarantee fail-safe delivery of essential power to mission critical subsystem |
| 2nd Iteration – Standard (isolated) Capabilities | REQ-MB-2 the mobility/locomotion shall be capable of moving at the maximum speed of 12 mph. REQ-MB-3 the mobility/locomotion shall be capable of climbing a slope of 45 degrees at maximum. REQ-PG-2 The power system shall supply necessary thermal power to maintain vehicle internal ambient temperature for the duration of the race REQ-PG-3 The power system shall perceive to run out of fuel and shift to power-saving mode, in order to extend the distance covered in a given fuel. |
| 3rd Iteration – Advanced (integrated) Capabilities | Mobility/locomotion integration with Power Distribution Management REQ-PG-5 The power system shall detect a leakage of power such as inactivated subsystems or stopped subsystems and prevent the waste of power. REQ-ES-3 The ES system shall be able to function within lunar temperature ranges REQ-ES-4 The ES system shall be able to function within high lunar radiation environment REQ-ES-5 The ES system shall be capable of sensing lunar environmental conditions up to 50 meters ahead of the vehicle REQ-CPU-2 the processing system shall communicate with all other subsystems. |
| 4th Iteration – Final Integration | Integrate all subsystems to achieve all system capabilities |
| Final System Integration & Testing | Simulation of the qualification test |
| Release & Deployment | Qualification Test Launch & final deployment (race day) |

# Software Development Critical Dependencies

| Item | Expected delivery date at the latest | Name of the person responsible for the item |
| --- | --- | --- |
| Hardware: XXX | XXX | XXX |
| TBC |  |  |

# Software Needs and Acquisition Strategy

Power Sub-system

- Power Distribution Controller

This has to be developed “in house” as no COTS alternative is available.

- Ambient (Temperature) Controller

The ambient controller is available as COTS from http://www.watlow.com/products/software/watconnect.cfm

- Emergency (STOP) Manager

This has to be developed “in house” as no COTS alternative available.

Navigation Sub-system

- Map Data Repository

Re-use CMU Read Team packages & algorithms

- Path Calculation Package

Re-use CMU Read Team packages & algorithms

- Real-time Path Calculation Package

Re-use CMU Read Team packages & algorithms

- Obstacle Detection Package

Re-use CMU Read Team packages & algorithms

Sensing Sub-system

- TBD

Mobility/locomotion Sub-system

- Direction Controller and its interface to Wheel Motor Interface

Acquisition strategy: TBD

- Velocity Controller and its interface to Brake Interface, Direction Controller and its interface

Acquisition strategy: TBD

- Power Constraints Manager and its interface to Power distribution controller.

Acquisition strategy: TBD

# Software Development Team Organisation

| Team / Role | Responsibilities |
| --- | --- |
| Customer representative | Express needs Approve requirements Accept product |
| System Configuration Control Board (CCB) | Approve SW system baselines Manage changes to software system baselines Authorize the release of products from the software baseline library |
| Power Management Sub-team | Identify (elicit and gather) software requirements for the subsystem Develop/acquire software components for the subsystem Accept software components (via unit or acceptance testing) for the subsystem |
| Mobility Control Sub-team | (as above but for different sub-system) |
| Environment Sensing Sub-team | (as above but for different sub-system) |
| Navigation Sub-team | (as above but for different sub-system) |
| System Integration & Testing Sub-team | Identify and conduct integration activities Define integration testing strategies Conduct integration testing activities Release software products |
| QA | Review (this plan and other major deliverables) Do project audits where indicated |
| SCM Sub-team | Perform SCM baseline audits as identified Provide SCM support to the project |

# Software Maintenance

## Maintenance pre-launch

In order to support the software changes required pre-launch, the system will offer the following features:

- All software components can be updated from an external source (An Ethernet connection)

- All software packages will offer auto-safety-check mechanisms. These validation mechanisms will validate hardware and other preconditions required for the software package to perform properly.

- A readiness check test-ware is also loaded together with the software package in order to validate the new version of the software and avoid regression of the basic and critical capabilities of the system. (See Test Plan for further details)

## Maintenance post launch

Will we have access to the vehicle?? (TBC)

The only maintenance possible actions after launch will be self-performed by the vehicle. This as the system main requirement asks for the vehicle to be totally autonomous and no communication is allowed from the exterior.

If the system detects a fault, it will perform the following self-maintenance actions:

  - It will go to a safe state: A safe state is defined as a state on which the vehicle stops and reboot all the software systems to an initial state. (data gathered is kept intact though)

  - If the system cannot reboot again or the defect is reproduced, the system would try discarding any data gathered and come back to the initial state of the system (before the beginning of the race and therefore loosing any gathered information). 
The vehicle would certainly identify the new starting point though.

  - The system can also shutdown sub-systems and start up backup sub-systems if needed.