Appendix F: Potential Software and Service Changes

Impacting C@CM (Feb - Sept 2010)

| ## Possible Change | ## C@CM ## Impact | Go? (Y/N/Date) | Who? | ## Schedule ## (Y or Date) | ## Testing ## Date | ## Finalized ## Date | ## Deploy ## Date | ## Com ## Doc? |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| File Sharing (mfiles) | Low | Y | David Baisley | 3-26-2010? |  |  |  |  |
| Email System | None |  |  |  |  |  |  |  |
| Calendar System | None |  |  |  |  |  |  |  |
| Bandwidth | Med | Y | Dan McCarriar | ? |  |  |  |  |
| VPN (library) | High | 3-15-2010? | Dan McCarriar | ? |  |  |  |  |
| VPN (all) | Low | 3-15-2010? | Dan McCarriar | ? |  |  |  |  |
| Space Quest | ? |  | John Papinchak |  |  |  |  |  |
| SIO | High | Y | John Papinchak | ? |  |  |  |  |
| FCE | High | ? | John Papinchak | ? |  |  |  |  |
| Win 7 in Clusters | High | ? | Connie Eaton | ? |  |  |  |  |
| Snow Leopard in Clusters | High | ? | Connie Eaton | ? |  |  |  |  |
| myFiles | High | ? | Connie Eaton | ? |  |  |  |  |
| myAFS | High | ? | Connie Eaton | ? |  |  |  |  |
| Roaming Profiles | High | ? | Connie Eaton |  |  |  |  |  |
| Lib website | High | Y | Jean Alexander |  |  |  |  |  |
| Wireless pilot (sec) | H | ? | Dan M |  |  |  |  |  |

- Possible Change: What is the possible software/service?

- C@CM Impact?: Impact on C@CM Course (high, med, low, none)

- Go?: Has the change been approved nor disapproved?  If neither, when will the decision be made?

- Who?: Who is responsible or has more information

If the change is a Go:

- Schedule: Has a schedule been set for development/testing/deployment?  If not, when will the schedule be finished?

- Testing Date: When will the (potentially non-finalized) version of the updated sw/service be available for C@CM dev testing?

- Finalized Date: When will the interface be frozen and available to C@CM dev team?

- Deploy Date: When will the updated sw/service be deployed for public use?